Free-shipping-bar System

|  |  |  |  |
| --- | --- | --- | --- |
| Name | Duration | Start | Finished |
| **Prepare for reached project** | 29 days |  |  |
| Choose topic | 5 days | 1/11 /2022 | 5/11/2022 |
| Write project Proposal | 7 days | 6/11 | 13/11 |
| Plan for each step of the project | 2 days | 14/11 | 15/11 |
| Write literature review | 15 | 16/11 | 28/11 |
| **Select technology** | 2 days |  |  |
| Research technology for project | 1 days | 29/11 | 29/11 |
| Choose the technology (BE, FE,DB) | 1 days | 30/11 | 30/11 |
| **System requirements** | 4 days |  |  |
| Evaluate the same application | 2 days | 1/12 | 2/12 |
| Create requirement | 2 days | 3/12 | 4/12 |
| **Design** | 9 days |  |  |
| Design database | 3 days | 5/12 | 7/12 |
| Design backend | 3 days | 8/12 | 10/12 |
| Design frontend | 3 days | 11/12 | 13/12 |
| **Implementation** | 114 days |  |  |
| Implement code for backend and front end | 112days | 14/12 | 15/4 |
| Test plan and test case | 2 days | 16/4 | 18/4 |
| **Evaluate system and write report** | 8 days |  |  |
| Write report | 7 days | 19/4 | 25/4 |
| Assess app strengths and weaknesses | 1 days | 26/4 | 26/4 |
| **System deployment** | 3 days |  |  |
| Write content to upload store | 1 days | 27/4 | 27/4 |
| Post an app to the Appstore | 1 days | 28/4 | 28/4 |
| Complete report | 1 days | 29/4 | 29/4 |